Deployment Report

Exam Preparation Chatbot using RAG — Streamlit Cloud Deployment

# 1. Purpose

This report documents the deployment of the Exam Preparation Chatbot's Streamlit frontend (app.py) to Streamlit Community Cloud, including backend integration, environment configuration, issues encountered, and their resolutions.

# 2. Deployment Configuration

| Platform | Streamlit Community Cloud (share.streamlit.io) |
| --- | --- |
| Repository | Kalpita024/Retrieval-Augmented-Generation-RAG-for-Educational-Systems-Group99- |
| Branch | main |
| Entry point | app.py |
| Python version | 3.14 |
| Model | llama-3.1-8b-instant (Groq, via LangChain ChatGroq) |
| Secrets configured | GROQ_API_KEY (via App settings → Secrets) |

# 3. Deployment Steps and Outcomes

| # | Step | Details | Outcome |
| --- | --- | --- | --- |
| 1 | Repository preparation | Confirmed src/study_tools/ generator functions (generate_summary, generate_flashcards, generate_notes, generate_chatbot_answer) and their signatures by inspecting each backend file directly on GitHub. | COMPLETE |
| 2 | Local dependency install | Installed python-dotenv, pypdf, langchain-groq, and langchain-core via pip alongside the existing streamlit installation. | COMPLETE |
| 3 | Local secrets setup | Created a .env file at the repo root containing GROQ_API_KEY, written without a UTF-8 BOM (-Encoding ascii) to avoid silent parsing failures under python-dotenv. | COMPLETE |
| 4 | Local functional testing | Ran the app locally via python -m streamlit run app.py and verified all four tabs (Summary, Flashcards, Notes, Q&A) against a sample PDF. | PASS |
| 5 | Rate-limit mitigation | Capped max_tokens=600 on the shared LLM instance and truncated PDF context to ~4000 characters to stay within Groq's free-tier 6000 TPM limit. | COMPLETE |
| 6 | Version control — commit & push | Staged and committed app.py changes. Resolved two separate remote-divergence conflicts (git pull --no-edit) caused by concurrent teammate commits to requirements.txt, src/model/llm.py, and .devcontainer/devcontainer.json. | COMPLETE |
| 7 | Streamlit Community Cloud deployment | Connected the GitHub repository to Streamlit Community Cloud (share.streamlit.io). App auto-deployed at exam-prep-bot.streamlit.app on push to main. | COMPLETE |
| 8 | Cloud secrets configuration | Added GROQ_API_KEY via App settings → Secrets in TOML format. Identified that Streamlit Cloud does not auto-populate os.environ from st.secrets, and patched app.py with an explicit os.environ bridge as a fallback. | COMPLETE (after fix) |
| 9 | Cloud verification | Confirmed API key validity independently via a direct HTTPS call to the Groq /v1/models endpoint (HTTP 200), then re-tested all four tabs on the live deployed app. | PASS |
| 10 | Security hardening | Confirmed .env remained untracked by git status before every push. Flagged the shared Groq API key for rotation after inadvertent exposure during troubleshooting. | COMPLETE |

# 4. Post-Deployment Verification

- Verified GROQ_API_KEY validity independently via a direct call to the Groq /v1/models endpoint (HTTP 200).

- Verified Summary, Flashcards, Notes, and Q&A tabs each generate correct output against a sample PDF on the live deployed app.

- Verified .env remains excluded from version control via .gitignore and was never present in any git status output prior to commits.

# 5. Conclusion

The application is successfully deployed on Streamlit Community Cloud with all four core features functioning end-to-end. All deployment-blocking issues identified during rollout have been resolved and verified.